Chapter 3: Developing the Project Charter & Baseline Plan

True/False

- The project charter and project plan make up the project’s strategic plan.

  - True

  - False

False

- The project management processes are: Initiating, Planning, Executing, Evaluating, and Closing.

  - True

  - False

False

- Contract closure ensures that all of the deliverables and agreed upon terms of the project have been completed and delivered.

  - True

  - False

True

- PMBOK® views project integration management as one of the most important because it coordinates the other eight knowledge areas.

  - True

  - False

True

- Any proposed changes to the project that the user wants should be approved and included.

  - True

  - False

False

- Development of the project charter is the responsibility of the project sponsor.

  - True

  - False

False

- The project charter serves as an agreement between the project sponsor and the project team.

  - True

  - False

True

- Identifying the project stakeholders is an important component of the project charter.

  - True

  - False

True

- A project’s scope is primarily a list of resources available to the project team.

  - True

  - False

False

- The important step of the project planning framework entails finalizing the definition and agreement on the project MOV.

  - True

  - False

True

- The project scope must be defined before the project MOV can be developed.

  - True

  - False

False

- Breaking a project down into phases increases the complexity and project risk.

  - True

  - False

False

- The existence of parallel tasks will likely lengthen the project schedule.

  - True

  - False

False

- A kick-off meeting is often held to develop the project plan.

  - True

  - False

False

- Performing tasks in parallel often provides an opportunity to shorten the overall length of the project.

  - True

  - False

True

- Once the project plan is complete, it should be reviewed by the project manager, project sponsor, and project team to make sure it is able to achieve the project’s MOV.

  - True

  - False

True

- The kick-off meeting brings closure to the planning phase of the project.

  - True

  - False

True

- PMBOK® defines scope as the product or services to be provided by the project and includes all of the project deliverables.

  - True

  - False

True

- Project integration concerns making choices about where resources and effort should be concentrated, as well as anticipating and dealing with issues that often involves making tradeoffs between objectives and altneratives.

  - True

  - False

True

- In general, the project plan and project charter should be developed together.

  - True

  - False

True

- Constraints can be thought of as things that must go right in order for the project to be completed as planned.

  - True

  - False

False

- A work authorization system is a way of sanctioning or authorizing project team members to perform a specific activity or group of related activities to ensure that the right things are done in a proper sequence.

  - True

  - False

True

- Assumptions can be thought of as things that must go right in order for the project to be completed as planned.

  - True

  - False

True

- Constraints are factors that can limit the project and usually can have an impact on scope, schedule, budget, or quality.

  - True

  - False

True

Multiple Choice

1.	The project's charter and project plan represents:

a)  A review of the business case.

b)  A strategic plan.

c)  A tactical plan.

d)  A budgeting technique.

e)  none of the above

Answer: C

2.	The project charter and project plan concentrate on which of the following PMBOK® areas?:

a)  Project Scope Management

b)  Project Time Management

c)  Project Communication Management

d)  Project Schedule Management

e)  Project Integration Management

Answer: E

3.	The project management process groups are:

a)  Documenting, Defining, Summarizing, Selecting

b)  Planning, Analyzing, Executing, Testing,  Maintaining

c)  Initiating, Planning, Defining, Verifying, Closing

d)  Opening, Estimating, Choosing, Executing, and Closing

e)  Initiating, Planning, Executing, Controlling, and Closing

Answer: E

4.	All of the following are true concerning change controls except:

a)  Change controls must: document stakeholders authorized to submit changes.

b)  Change controls must: ensure that a process is in place to evaluate the value of a proposed change.

c)  Change controls must: help the project manager manage change so that it does not disrupt the team.

d)  Change controls must: include emergency procedures

e)  Change controls must: determine whether an accepted change has been implemented

Answer: A

5.	Initiating processes:

a)  Signal the beginning of the project or phase.

b)  Requires an organization to make a commitment of time and resources.

c)  Are part of the project management processes and ITPM phases.

d)  all of the above

e)  none of the above

Answer: A

6.	Things that must go right in order for the project plan to be completed are called:

a)  Phases

b)  Constraints

c)  Assumptions

d)  Metrics

e)  Essentials

Answer: C

7. 	The documenting and archiving of all project documents and evaluating the project in terms of MOV is the definition of:

a)  Contract closure

b)  Administrative closure

c)  End phase evaluation

d)  Project history

e)  Final phase management

Answer: b (p. 67)

8.	The project charter

a)  and the project plan should be developed together.

b)  and the project plan are the same document.

c)  and the project plan are developed in the scope document.

d)  is summarized in the project plan.

e)  is developed by the project sponsor.

Answer: A

9. 	A communication plan, a quality management plan, and change management plan are all associated with which part of the project charter?:

a)  Project Resources

b)  Project Scope

c)  Project Description

d)  Project References

e)  Project Administration

Answer: E

10.	Which of the following statements are true?:

a)  Milestones are logical units of work.

b)  Baseline plans are approved project plans.

c)  All tasks are linear, i.e. have to be completed in a particular sequence.

d)  The kick-off meeting typically begins the planning phase of a project.

e)  MOV are readily changed through change control processes.

Answer: B

11. Many organizations have a kick-off meeting because

- It brings closure to the planning phase of the project

- It signals the initiation of the next phase of the IT project methodology

- It communicates to everyone what the project is about

- It can energize the stakeholders and get everyone excited about working on the project

- All of the above

Answer: E

Short Answer

1. What are project management processes?  Give one example.

Project management processes are an integral component of project management and are concerned with defining and coordinating the activities and controls needed to manage the project. They support all of the activities necessary to create and implement the product of the project. Examples include:

- Initiating

- Planning

- Executing

- Controlling

- Closing

2. What are product-oriented processes?  Give one example.

Product-oriented processes are those which focus on the tangible results of the project. They require specific domain knowledge, tools, and techniques in order to complete the work.  An example would be the creation of a software application package.

3. Why must a balance exist between project management processes and product-oriented processes?

There must be a balance between project management processes and product-oriented processes because an emphasis or focus solely on the project management processes does not provide the expertise or ability to define the project’s scope or develop a quality system.  However, a more product-oriented focus does not provide the management or controls to ensure that the work is completed as required.

4. Describe the initiating processes.  Give one example of an initiating process to support a particular phase of the IT project methodology.

The initiating process signals the beginning of the project or phase. It requires an organization to make a commitment in terms of time and resources. Although all phases of the project should have some type of initiating process, the first phase of the IT project methodology, conceptualize and initialize, requires the most detail and attention. For example, the first phase of the IT project methodology recommends the development of a business case to identify several viable alternatives that can support a particular organization’s strategy and goals.  In short, the time and effort needed to develop the business case does not come without a cost. One can measure this cost directly in terms of the labor cost and time spent, and indirectly by the time and effort that could have been devoted to some other endeavor.  Therefore, some type of organizational commitment is needed even during the earliest stages of a project.

5. Describe the planning process.  Give one example of a planning process to support a particular phase of the IT project methodology.

Planning is more of an art than a science and relies on experience and good judgment. Although planning is important for each phase of the project, the second phase of the IT project methodology, developing the project charter and project plan, requires the most planning activities. An example of a planning process would be planning the costs and schedule requirements for a project in support of the development of the project charter and plan.

6. Describe the executing process.  Give one example of an executing process to support a particular phase of the IT project methodology.

Executing processes are part of every project phase, the majority of the executing processes will occur during the execute and control phase of the IT project methodology. Executing processes often include those product-oriented processes that actually create the product of the project by executing or carrying out the activities of the project plan. An example would be using the tools and methods for developing and/or implementing a system which are critical for achieving the project’s end result.

7. Describe the controlling process.  Give one example of a controlling process to support a particular phase of the IT project methodology.

The controlling processes allow for managing and measuring the progress towards the project’s MOV as well as the objectives of scope, schedule, budget, and quality. Controls not only tell the project team when deviations from the plan occur, but also measure progress towards the project’s goal. Examples of controlling processes include scope control, change control, schedule control, budget control, quality control, and a communications plan. The emphasis on controlling processes will occur during the execution and control phase of the IT project methodology.

8. Describe the closing process.  Give one example of a closing process to support a particular phase of the IT project methodology.

The closing process group focuses on bringing a project or project phase to a systematic and orderly completion. Examples of the closing process include:

- verifying that all deliverables have been satisfactorily completed

- integrating the final product—the information system—into the day-to-day operations of the organization.

- contract closure--ensuring that all of the deliverables and agreed upon terms of the project have been completed and delivered so that the project can end.

- administrative closure--documenting and archiving all project documents and evaluating the project in terms of whether it achieved its MOV.

Although each phase must include closing processes, the major emphasis on closing processes will occur during the close project phase of the IT project methodology. (p.67)

9. Describe how the output of project management process groups in one phase becomes the input or catalyst for the process group in the next phase.  Provide an example.

The project management phases are sequential in nature.  Each phase requires the output of the previous phase to use as input for the subsequent phase.  Because of this, there is overlap between process groups. An example of this would be the creation of a Business case in the first phase that identifies a strategic goal or target and frames it terms of a MOV.  This output, is then takes as input for the second phase where in the project charter, tactical plans are laid to enable the project to obtain its MOV objective.

10. What is the difference between contract closure and administrative closure?

Contract closure focuses on the agreed upon (contractual) deliverables to be sure that all have been satisfactorily completed. Administrative closure on the other hand is concerned with wrapping up the means of project production, by completing documentation, evaluating the project and the project team, and preserving organizational intelligence in the form of documentation of lessons learned.

11. Describe project integration management and its relationship to the other eight Project Management Body of Knowledge areas.

Project integration management is one of the most important Project Management Body of Knowledge areas. It coordinates and integrates the other knowledge areas and all of the project processes. Project integration management is concerned with three areas: (1) project plan development so that a useable, flexible, and consistent project plan is developed, (2) project plan execution so that the project plan is carried out in order achieve the project’s MOV, and (3) overall change control to help manage change so that change does not disrupt the focus of the project team.

12. Describe project plan development and its importance to the second phase of the IT project methodology.

The purpose of project plan development is to create a useable, flexible, consistent, and logical document that will guide the work or activities of the project. In addition, the project plan provides a control mechanism for coordinating changes across the entire project. Various constraints and assumptions must be taken into consideration and documented when developing the project plan. Various software tools, such as Microsoft Project, can be useful for developing the project plan. The project plan should consider who will be needed, when they will be needed, and how they will be needed to help create the product of the project.

13. Describe project plan execution and its importance to project plan development.

The purpose of the project planning process is to create a document that can be carried out in order to achieve the project’s MOV. It is important to have a realistic and usable project plan because the project will expend the majority of its assigned resources executing it. It is, therefore, necessary that the plan be used not only to coordinate the resources that will perform certain scheduled activities, but also to gauge the project’s progress towards its goal. Most organizations use some type of project management software tool such as Microsoft Project to manage and control the project. These tools not only help to create and track a project’s progress, but also act as an information system for reporting project performance and making decisions. The execution of the project plan must also have some type of work authorization system in place to provide a way to authorize project team members to perform a specific activity or group of related activities. Status review meetings are regularly scheduled meetings that the project manager and project team members have with key stakeholders. The purpose of these meetings is to keep everyone informed as to the status of the project.

14. Describe overall change control and its importance to the project team.

Status review meetings provide a catalyst or at least an opportunity for change. Whether changes increase or decrease the project’s value to the organization, the project must have controls in place to manage change. Overall change controls must:

        - ensure that a process is in place to evaluate the value of a proposed change,

        - determine whether an accepted change has been implemented

        - include procedures for handling emergencies—that is, automatic approval for defined situations

        - help the project manager manage change so that change does not disrupt the focus or work of the project team.

If an organization does not have an overall change control process in place, the project manager should develop one as part of the project charter.

15. What is the purpose of a project charter?

The project charter and baseline project plan provide a tactical plan for carrying out or executing the IT project. It serves as an agreement or contract between the project sponsor and project team—documenting the project’s MOV, defining its infrastructure, summarizing the project plan details, defining roles and responsibilities, showing project commitments, and explaining project control mechanisms.

16. Why can a project charter serve as an agreement or a contract?

It is the responsibility of the project manager to ensure that the project charter and plan are developed, agreed upon, and approved.  Like the business case, the project charter and plan should be developed with both the project team and the project sponsor to ensure that the project will support the organization and that the goal and objective of the project are realistic and achievable. Furthermore, in order to proceed certain elements must be nailed down. The MOV for instance must be agreed upon and then cast in stone. Team members’ roles and responsibilities must be clarified. If foundational elements are allowed to change on a whim, progress toward the project’s goal is severely jeopardized.

17. Why is a project charter a useful communication tool?

The project charter summarizes the scope, schedule, budget, quality objectives, deliverables, and milestones of the project. It therefore serves as an important communication tool that provides a consolidated source of information about the project that can be referenced throughout the project life cycle.

18. Why should the project charter and project plan be developed together?

The project charter and plan should be developed with both the project team and the project sponsor to ensure that the project will support the organization and that the goal and objective of the project are realistic and achievable.

19. How does the project charter support the project plan?

The infrastructure outlined in the project charter will influence the estimates used in developing the project plan. The project charter serves as an agreement and communication tool. It provides a clarified summary of the project elements that need to be addressed in the project plan.

20. How does the project plan support the project charter?

The project plan supports the project charter by providing an explication of the elements that are presented in the project charter in summary fashion. The project plan can serve as guide to understanding the minute details that lie beneath the broader statements and claims of the charter.

21. Describe the project planning framework.

The project planning framework is part of the IT project methodology and provides the steps and processes necessary to develop the detailed project plan that will support the project’s MOV. The steps in the project planning framework are:

- finalize the definition of the project MOV

- define the project scope

- organize the work of the project into logical stages or phases

- identify the tasks that comprise the phases taking into account sequence, resources, and time

- the result of the above steps yields the Baseline Plan which details the schedule and budget

22. Why is it important to finalize the definition and agreement of the project's MOV?

Any changes in the project’s MOV will have significant effects on the planning process. One cannot plot a course to moving target.  The MOV drives the project planning process and is fundamental for all project related decisions.

23. Describe how the project's MOV supports the development of the project's scope, schedule, and budget.

Since the project’s scope is the work that needs to be completed in order to achieve the project’s MOV, the MOV supports the project scope by defining what work should comprise the scope and which things should be left out or avoided if they do not move the project toward the realization of the MOV.  The schedule and budget as well are defined and deemed adequate if they allow the project to achieve the MOV.  MOV provides a “raison d'être” for scope, schedule, and budget.

24. What is a project's scope?

The Project Management Body of Knowledge defines scope as the product or services to be provided by the project and includes all of the project deliverables.  One can think of scope as the work that needs to be completed in order to achieve the project’s MOV.

25. Why should a project be divided into phases?

Breaking a project down into phases and subphases reduces complexity and risk.  In many cases it is easier to focus on the pieces instead of the whole.

26. What is a deliverable?  What is the relationship between phases and deliverables?

A deliverable is a tangible and verifiable piece of work. Each phase should focus on providing at least one specific deliverable.

27. What is a milestone?  Why are milestones useful?

A milestone is a significant event or achievement that provides evidence that that deliverable has been completed and that the phase or subphase is complete.

28. What is a task?  Provide three examples of some typical tasks in an IT project.

A task may be thought of as a specific activity or unit of work to be completed. Examples of some tasks in an IT project may be to interview a particular user, write a program, or test links in a Web page.

29. What impact can the sequence of tasks have on a project's schedule?

Some tasks may be linear—i.e., have to be completed in a particular sequence—while others can be completed in parallel—i.e., at the same time. Performing parallel tasks often provides an opportunity to shorten the overall length of the project. A project is constrained by the longest tasks, and any opportunity to perform tasks in parallel can shorten the project schedule.

30. How can resources impact the schedule of a project?

It will take a resource a specific amount of time to complete a task. The longer it takes a resource to complete a specific task, however, the longer the project will take to finish. The ability to add resources to a project may shorten or lengthen the timeframes depending. The fact that resources may be deployed in parallel or must be linear will likewise impact schedules.

31. What is a baseline plan?  What purpose does it serve once the project team begins to execute the project plan?

Once the project plan is approved, it becomes the baseline plan that will serve as a benchmark to measure and gauge the project’s progress. The project manager will use this baseline plan to compare the actual schedule to the estimated schedule and the actual costs to budgeted costs.

32. What is a kick-off meeting?  What purpose does it serve?

Once the project charter and project plan are approved, many organizations have a kick-off meeting to officially start work on the project. The kick-off meeting is useful for several reasons. First, it brings closure to the planning phase of the project and signals the initiation of the next phase of the IT project methodology. Second, it is a way of communicating to everyone what the project is all about.

Essay Questions

1.	Using an example of each, describe and differentiate between project process and product processes.

2	List the five Project Management Process Groups and describe how they support the phases of the project life cycle.

3.	What are constraints and assumptions and what role do they play in project integration management?

4.	What are the goals and purposes of a project charter?

5.	How should proposed changes in the project be handled and what are the relevant criteria for change decisions?

6.	What is Project Scope and how should it be managed?

7.	What are the potential benefits of a kickoff meeting?

8.	Is the detailed identification of project stakeholders a relevant consideration of the project charter?  If so, why; if not, why not?

9.	What is the focus of project administration and what plans would be included in this segment of the project planning framework?

10.	What are phases and milestones and what do they contribute to the project’s organization?