Chapter 12: Project Procurement Management and Outsourcing

True/False

- Project procurement management focuses on the contract management and change control processes required to administer contracts or purchase orders issued by authorized project team members.

  - True

  - False

True

- A project team can considered a buyer of products and services but not a seller.

  - True

  - False

False

- The project procurement management process called Plan Contracting entails obtaining bids, quotes, proposals, literature, and other information from potential sellers or service providers.

  - True

  - False

False

- The project procurement management process called Select Sellers entails negotiating, selecting, and contracting with a seller for a particular product or service.

  - True

  - False

True

- The project procurement management process called Plan Purchases and Acquisition begins by determining which project needs can be fulfilled internally by the project team and which can best be met externally.

  - True

  - False

True

- The project procurement management process called Contract Administration entails completing and settling each contract after any open items or settlements are resolved.

  - True

  - False

False

- The decision whether to purchase or outsource specific project needs is similar to  “make or buy” decision that compares the total direct and indirect costs of “making” a particular product or performing a particular service internally to the total direct and indirect costs of “buying” or contracting internally.

  - True

  - False

True

- The Plan Contracting project procurement management process focuses on developing some type of procurement document, such as a request for proposal, that will be used to solicit bids, quotes, or proposals from prospective sellers.

  - True

  - False

True

- The general idea of the Request Seller Responses project procurement process is for the buyer to obtain a reasonable number of high-quality, competitive proposals.

  - True

  - False

True

- The general idea of the Plan Purchases and Acquisition project procurement process is for the buyer to obtain a reasonable number of high-quality, competitive proposals.

  - True

  - False

False

- A contract is a document signed by the buyer and seller that serves as a legally-binding agreement that defines the terms, conditions, and remedies of the buyer-seller relationship.

  - True

  - False

True

- A contract must be a complex document so that one party cannot take advantage of the other.

  - True

  - False

False

- A Web site developer negotiates a contract to develop a Web site for $2,000.  This would be an example of a Fixed-Price/Lump-Sum contract

  - True

  - False

True

- A Cost-Plus-Fixed- Fee would be one type of a Cost-Reimbursable contract

  - True

  - False

True

- A Time and Material (T&M) contract is really a hybrid of cost-reimbursable and fixed-price contracts.

  - True

  - False

True

- The project procurement management process called Contract Closure entails verifying that all of the work outlined in the contract is complete and also includes updating records to reflect the final results, archiving information for future use.

  - True

  - False

True

- Outsourcing may be viewed as a more strategic approach, while project procurement management is more tactical.

  - True

  - False

True

- Business processes or functions like accounting, human resources management, and marketing are too important to organizations so they could never be outsourced.

  - True

  - False

False

- A Full-Insourcing approach means that all organizational or project activities and deliverables are the responsibility of external sources.

  - True

  - False

False

- Selective outsourcing provides flexibility to choose which project processes or deliverables should be outsourced and which should be kept internal.

  - True

  - False

True

- The controversy over outsourcing, especially offshoring, basically centers on the perception that jobs within one country are replaced by lower-wage jobs in another.

  - True

  - False

True

- Although some people lose their jobs because of outsourcing, many new, higher-paying jobs are often created.

  - True

  - False

True

- The trend toward outsourcing can reduce an organization’s ability to gain competitive advantage in a knowledge economy.

  - True

  - False

True

- A large number of organizations have had negative experiences with outsourced projects and are now starting to bring projects back in-house.

  - True

  - False

True

- Outsourcing results in an automatic reduction in cost and an increase in performance.

  - True

  - False

False

- Although price is an important consideration, an outsource vendor may be chosen based upon their ability to provide a product or service better or faster.

  - True

  - False

True

- A well-written contract should be precise, complete, balanced, and flexible.

  - True

  - False

True

- Organizations contemplating an outsourcing decision should keep things quiet until the last minute in order to shield its employees from undue stress.

  - True

  - False

False

- Organizations should consider functions that perform poorly or that are poorly understood as prime opportunities for outsourcing.

  - True

  - False

False

- Costs associated with searching for vendors, negotiating and writing contracts, and managing the outsourcing relationship can easily be justified by cheaper labor in overseas countries.

  - True

  - False

False

- All outsourcing relationships should have an exit strategy.

  - True

  - False

True

Multiple Choice

- According to the PMBOK® Guide, Project Procurement Management entails:

  - Contract management

  - Change control processes for administering contracts

  - Administration of purchase orders

  - All of the above

  - None of the above

Answer: D

- Which of the following is NOT one of the Project Procurement Management processes outlined in the PMBOK® Guide?

  - Plan Purchases and Acquisition

  - Plan Contracting

  - Request Seller Responses

  - Plan Exit Strategy

  - Contract Closure

Answer: D

- Making decisions as to what will be purchased or acquired as well as determining the logistics of when purchases will be made and how refers to which of the following Project Procurement Management processes?

  - Select Sellers

  - Plan Contracting

  - Contract Administration

  - Contract Closure

  - Plan Purchases and Acquisition

Answer: E

- Documenting the product, services, or results needed as well as identifying potential sellers, vendors, suppliers, contractors, subcontractors, or other service providers refers to which of the following Project Procurement Management processes?

  - Select Sellers

  - Plan Contracting

  - Contract Administration

  - Contract Closure

  - Plan Purchases and Acquisition

Answer: B

- Obtaining bids, quotes, proposals, literature, and other information from potential sellers or service providers refers to which of the following Project Procurement Management processes?

  - Select Sellers

  - Plan Contracting

  - Contract Administration

  - Request Seller Responses

  - Plan Purchases and Acquisition

Answer: D

- Negotiating, selecting, and contracting with a seller for a particular product of service refers to which of the following Project Procurement Management processes?

  - Select Sellers

  - Plan Contracting

  - Contract Administration

  - Request Seller Responses

  - Plan Purchases and Acquisition

Answer: A

- Managing the relationship and contract between the buyer and seller, including reviewing, and documenting the seller’s performance, contract changes, and taking corrective action when necessary refers to which of the following Project Procurement Management processes?

  - Select Sellers

  - Plan Contracting

  - Contract Administration

  - Request Seller Responses

  - Contract Closure

Answer: C

- Completing and settling each contract after any open items or settlements are resolved refers to which of the following Project Procurement Management processes?

  - Select Sellers

  - Plan Contracting

  - Contract Administration

  - Request Seller Responses

  - Contract Closure

Answer: E

- A contract…

  - Is a legally-binding agreement signed by the buyer and seller

  - Obligates the seller to provide specific products, services, or results

  - Obligates the buyer to provide specific monetary or other consideration

  - Defines such things as responsibilities, authority, technical and project management approaches, financing, schedule, and payments.

  - All of the above are part of a contract

Answer: E

- A type of contract where the fixed price is negotiated or set as the final price for a specific product or service describes a

  - Cost-Reimbursable contract

  - Time and Materials contract

  - Fixed Price/Lump Sum contract

  - Cost plus fixed fee contract

  - Cost-plus-incentive-fee contract

Answer: C

- Under this type of contract, the buyer pays the seller for the time and materials required to complete the work and the unit rates are set.

  - Cost-Reimbursable contract

  - Time and Materials contract

  - Fixed Price/Lump Sum contract

  - Cost plus fixed fee contract

  - Cost-plus-incentive-fee contract

Answer: B

- Under this type of contract, a payment or reimbursement is made to seller to cover the sellers direct and indirect costs along with an additional fee added on as a profit to the seller.

  - Cost-Reimbursable contract

  - Time and Materials contract

  - Fixed Price/Lump Sum contract

  - Cost-Penalty contract

  - Time-Reimbursable contract

Answer: A

- Which of the following would an organization employ if all project deliverables and activities were the responsibility of an internal project team?

  - Business process outsourcing

  - Full-Insourcing

  - Full-Outsourcing

  - Offshoring

  - Selective Outsourcing

Answer: B

- Which of the following would an organization employ if it outsourced a particular business function or department like information technology, accounting, research and development?

  - Business process outsourcing

  - Full-Insourcing

  - Full-Outsourcing

  - Offshoring

  - Selective Outsourcing

Answer: A

- Which of the following would an organization employ if an organization employ if all project products and services were from external sources?

  - Business process outsourcing

  - Full-Insourcing

  - Full-Outsourcing

  - Offshoring

  - Selective Outsourcing

Answer: C

- Which of the following approaches provides flexibility to choose which project processes and deliverables should be from external sources and which should be internal to the organization?

  - Business process outsourcing

  - Full-Insourcing

  - Full-Outsourcing

  - Offshoring

  - Selective Outsourcing

Answer: E

- Which of the following is NOT a common outsourcing mistake?

  - Outsourcing activities that should not be outsourced

  - Selecting the wrong vendor

  - Writing a poor contract

  - Overlooking personnel issues

  - All of the above are common outsourcing mistakes

Answer: E

Short Answers

- Describe the Project Management Body of Knowledge (PMBOK) area called Project Procurement Management.

According to PMBOK, project procurement management is the contract management and change control processes required to administer contracts or purchase orders issued by authorized team members.  It also includes the administration of any contract issued by an outside organization (the buyer) that is acquiring the project from the performing organization (the seller), and administering contractual obligations placed on the project team by the contract.

- Describe the Project Management Body of Knowledge (PMBOK®) process called Plan Purchases and Acquisition.

Making the decision as to what will be purchased or acquired as well as determining the logistics of when purchases will be made.

- Describe the Project Management Body of Knowledge (PMBOK®) process called Plan Contracting.

Documenting the product, service, or results needed as well as identifying potential sellers, vendors, suppliers, contractors, subcontractors, or other service providers.

- Describe the Project Management Body of Knowledge (PMBOK®) process called Request Seller Responses.

Obtaining bids, quotes, proposals, literature, and other information from potential sellers or service providers.

- Describe the Project Management Body of Knowledge (PMBOK®) process called Select Sellers.

Negotiating, selecting, and contracting with a seller for a particular product or service.

- Describe the Project Management Body of Knowledge (PMBOK®) process called Contract Administration.

Managing the relationship and contract between the buyer and seller.  This includes reviewing and documenting the seller’s performance, contract changes, and taking corrective action when necessary.

- Describe the Project Management Body of Knowledge (PMBOK®) process called Contract Closure.

Completing and settling each contract after any open items or settlements are resolved.

- What is the purpose of a contract?

A contract is a document signed by the buyer and seller that defines the terms and conditions of the buyer-seller relationship.  It serves as a legally binding agreement that obligates the seller to provide specific products, services, or even results, while obligating the seller to provide specific monetary or other compensation.  A contract defines the terms and conditions of such things as responsibilities and authorities, technical and project management approaches, proprietary rights, financing, schedule, payments, quality requirements, and prices, as well as remedies and process for revision to the contract.

- Describe how a fixed-price or lump-sum contract works.  Give an example.

A total or fixed price is negotiated or set as the final price for a specific product or service.  They may include incentives for meeting certain objectives or penalties if those objectives are not met.  Example:  Payment of $1,000 to develop a Web site for an organization.

- What are the three types of cost-reimbursable contracts?

Payment or reimbursement is made to the seller to cover the seller’s actual (direct and indirect) costs.

Cost-Plus-Fee (CPF) or Cost-Plus-Percentage (CPP) – seller is paid for the costs incurred in performing the work plus either a agreed upon fee or percentage.

Cost-Plus-Fixed-Fee (CPFF) – seller is reimbursed for the total direct and indirect costs of performing the work, but receives a fixed amount.

Cost-Plus-Incentive-Fee (CPIF) – seller is reimbursed for the costs incurred in doing the work, receives a predetermined fee, and an incentive or bonus if specified objectives are met.

- Describe how a cost-plus-fee or cost-plus- percentage of cost contract works.  Give an example.

Cost-Plus-Fee (CPF) or Cost-Plus-Percentage (CPP) – seller is paid for the costs incurred in performing the work plus either a agreed upon fee or percentage.  Example: Contractor is paid to cover $800 in expenses plus $200.  Alternatively, the contractor is paid to cover $800 in expenses plus an additional 25% (i.e., $200).

- Describe how a cost-plus-fixed-fee contract works.  Give an example.

Cost-Plus-Fixed-Fee (CPFF) – seller is reimbursed for the total direct and indirect costs of performing the work, but receives a fixed amount.  Example:  Contractor is paid $1,000 to develop a Web site for an organization regardless of the amount of expenses incurred.  In other words, the contractor receives $1,000 in payment if $200 or $1,200 in expenses is incurred.

- Describe how a cost-plus-incentive fee contract works.  Give an example.

Cost-Plus-Incentive-Fee (CPIF) – seller is reimbursed for the costs incurred in doing the work, receives a predetermined fee, and an incentive or bonus if specified objectives are met.  Example: Contract is paid $1,000 to cover $800 in expenses plus $200 fee.  However, the contractor may receive $1,200 in payment if the Web site is operational by the end of the month.

- Describe how a time and materials contract works.  Give and example.

T & M is a hybrid of cost-reimbursable and fixed-price contracts.  Under a T&M contract, the buyer pays the seller for both the time and materials required to complete the work; however, the unit rates are set.  Example:  Contractor is hired to build a garage.  You will pay for all the building materials (i.e., expenses or costs incurred) plus $30 an hour for the contractor’s time for completing the work.

- What is outsourcing?  How does it related to Project Procurement Management?

Outsourcing can be defined as the procurement of products and services from an external vendor, supplier, or manufacturer.  In this respect, outsourcing is analogous to procurement management.  However, outsourcing is more of an organizational or project strategic approach and project procurement management is more of a tactical approach that includes a group of processes.

- What is business process outsourcing?

A situation when an organization turns over processes other than just IT (i.e., accounting, human resources, research and development) to another organization that specializes in that process.

- What is offshoring or offshore outsourcing?

The outsourcing of jobs, products, or services overseas in order to take advantage of labor arbitrage (i.e., cheaper labor).

- What is meant by full in-sourcing?

All products and services are retained internally by the organization or project team.

- What is meant by full outsourcing?

All products and services are outsourced or subcontracted externally to the organization or project team.  This would be a virtual organization or virtual project team.

- What is meant by selective outsourcing?  Why is selective outsourcing a better approach than full in-sourcing or full outsourcing?

Selective outsourcing provides greater flexibility to choose which project or organizational products and services should be outsourced and which should be kept internal.

- Why is it important than organizations and project managers understand which activities should and should not be outsourced?

Many believe that outsourcing results in an automatic reduction of costs and an increase in performance.  Others may try to mimic their competitors or hear about the virtues of outsourcing from the media.  For outsourcing to be successful, an organization must understand where it gets its competitive advantage.  These activities may be best served by retaining them internally.

- Why is selecting the right vendor important when considering an outsourcing agreement?

Although this may seem like common sense, vendors can be selected for the wrong reasons.  Reducing costs may be one reason, but some organizations outsource because a vendor may be able to deliver a product or service better or faster.  Also, financial strength, qualifications, and experience should be included in this decision instead of just price.

- Why is writing a good contract important for an outsourcing relationship?

A well-written contract establishes a balance of power between the two parties so that it does not become one-sided and remains flexible so that changes in business conditions can allow for changes in the contract.

- Why are personnel issues important when an organization or project manager is considering the outsourcing of activities?

Decisions to outsource or even rumors can negatively impact employee morale, loyalty, and their sense of job security.  This may lead to reduced productivity, dysfunctional behaviors, or a mass exodus of valued employees even before the outsourcing decision is final.  Organizations must retain and motivate key employees so that organization-specific knowledge is retained.

- Why is it not a good idea for a manger to consider outsourcing an activity that is not managed well or an activity that is not well understood?

Often managers are tempted to outsource an activity that is performing poorly or not well understood.  Outsourcing does not mean full abdication of that activity.  Even if the activity is outsourced, that activity must still be managed whether it is performed internally or externally.  This is just good governance.

- What are some hidden costs of outsourcing?  Why is it important to consider these costs?

The main types of hidden costs include searching for vendors, negotiation, and writing contracts, and managing the outsource relationship.  These costs are an important consideration since they can turn a potentially attractive outsourcing arrangement into one that challenges the rationale for outsourcing.

- What is the importance of having an exit strategy when entering into an outsourcing agreement?

It may be beneficial for some outsourcing relationships to be short-term, while others more long-term.  All outsourcing relationships should include an exit strategy that allows the client a means to switch vendors or reintegrate the outsourced activity later on.

Essay Questions

- Describe the six Project Procurement Management Processes as defined by the PMBOK® Guide.

- How are Project Procurement Management and Outsourcing similar?  How are they different?

- Why is the topic of offshoring so controversial? What is your opinion?

- Do you believe that offshoring is having a positive or negative impact on the economies of countries that outsource to countries that have significantly lower wage rates?  Support your answer.

- Why have a number of organizations started to bring back projects in-house?

- If you were hired as consultant for a company contemplating offshoring a particular project, what useful advice would you give your client?