Chapter 10: IT Project Quality Management

True/False

- The PMBOK® definition of project quality management focuses on conformance to specifications.

  - True

  - False

False

- PMBOK® defines the major quality management processes as: conformance to requirements, fitness for use, and having a high degree of excellence.

  - True

  - False

False

- Project Quality Management (PQM) focuses on the project product and Project Control Management (PCM) focuses on the project process.

  - True

  - False

False

- Project quality control is an expense that should be minimized and incurred primarily in the testing phase of a project.

  - True

  - False

False

- Most quality initiatives translate readily and require little if any corporate culture changes as evidenced by the Japanese adoption of Deming’s quality philosophy.

  - True

  - False

False

- Taken together, the concepts of quality management, verification and validation, change control and knowledge management support the overall project quality management plan.

  - True

  - False

True

- Eli Whitney is one of the central figures of the industrial revolution because of his concept of mass-producing interchangeable parts.

  - True

  - False

True

- Control charts are used to highlight statistically significant variation in processes.

  - True

  - False

True

- Variations that fall more than three standard deviations from the mean are attributed to assignable cause.

  - True

  - False

True

- A process that is shown to have eight successive values that are more than two standard deviations away from the mean might be correctly categorized as stable and in statistical control.

  - True

  - False

True

- The Pareto Diagram is based on the notion that 20 percent of the problems are based on 80 percent of the causes

  - True

  - False

False

- ISO certification is a multinational effort to certify products, services, or systems that meet specified quality management principles.

  - True

  - False

True

- The key steps in the Six Sigma framework are the D-M-A-I-C cycle which stands for Define, Measure, Adapt, Innovate, and Control.

  - True

  - False

False

- Black Belts and Champions are designations of leadership and competence under the Capacity Maturity Model (CMM).

  - True

  - False

False

- Software process maturity represents the expected results that can be achieved by following a particular software process.

  - True

  - False

False

- Defect arrival rates, Defects by phase, and Fix Response time are all process metrics.

  - True

  - False

True

- Verification activities focus on asking the question of whether we followed the right procedures and processes.

  - True

  - False

True

- Validation is a process-oriented activity that focuses on the deployment of specific development procedures.

  - True

  - False

False

- The use of development teams working collaboratively has increased the need for change control and configuration management.

  - True

  - False

True

- Documenting lessons learned is an important part of continuous quality improvement.

  - True

  - False

True

Multiple Choice

1.	________ is the person most closely associated with the scientific management approch.

a)  Eli Whitney

b)  Frederic Taylor

c)  Walter Shewhart

d)  W. Edwards Deming

e)  Joseph Juran

Answer: B

2.	_________ introduced the control chart to better understand process variations.

a)  Eli Whitney

b)  Frederic Taylor

c)  Walter Shewhart

d)  W. Edwards Deming

e)  Joseph Juran

Answer: C

3.	__________ published the Quality Control Handbook which viewed quality as "fitness for use" as perceived by the customer.

a)  Eli Whitney

b)  Frederic Taylor

c)  Walter Shewhart

d)  W. Edwards Deming

e)  Joseph Juran

Answer: E

4.	In general control limits are set at + or - ________ standard deviations which provides ________ probability limits.

a)  3, .05

b)  3, .001

c)  2, .05

d)  2, .01

e)  1, .34

Answer: B

5.  	Master Black belt is a role in what quality system?

a)  ISO

b)  TickIT

c)  Six Sigma

d)  Capability Maturity Model (CMM)

e)  None of the above

Answer: C

6.	A list of 14 points for quality is associated with

a)  Deming

b)  Juran

c)  Crosby

d)  Capability Maturity Model (CMM)

e)  Ishikawa

Answer: A

7.	The D-M-A-I-C cylycle is part of:

a)  ISO

b)  TickIT

c)  Six Sigma

d)  Capability Maturity Model (CMM)

e)  Software Metrics Model (SMM)

Answer: C

8.	The quality system that grew out of a 1947 meeting with a mission of facilitating the international coordination  and unification of industrial standards is part of the history of which quality system.

a)  ISO

b)  TickIT

c)  Six Sigma

d)  Capability Maturity Model (CMM)

e)  None of the above

Answer: A

9.	The CMM/CMMI level characterized by an immature software organization using ad hoc process is _______ ?

a)  Level 1 Initial

b)  Level 2  Repeatable

c)  Level 3 Defined

d)  Level 4 Managed

e)  Level 5 Optimizing

Answer: A

10.	The CMM/CMMI level which is the first to introduce key process areas is  _________ ?

a)  Level 1 Initial

b)  Level 2  Repeatable

c)  Level 3 Defined

d)  Level 4 Managed

e)  Level 5 Optimizing

Answer: B

11.	The CMM/CMMI level which is the first to introduce technology change management _________ ?

a)  Level 1 Initial

b)  Level 2  Repeatable

c)  Level 3 Defined

d)  Level 4 Managed

e)  Level 5 Optimizing

Answer: E

12.	The CMM/CMMI level which is characterized by the addition of  Software Quality management and Quantitative Process Management is  _________ ?

a)  Level 1 Initial

b)  Level 2  Repeatable

c)  Level 3 Defined

d)  Level 4 Managed

e)  Level 5 Optimizing

Answer: D

13.	Defect arrival rate is an example of a:

a)  Process Metric

b)  Product Metric

c)  Project Metric

d)  Project Standard

e)  None of the above

Answer: A

14.	Customer found defects  is an example of a:

a)  Process Metric

b)  Product Metric

c)  Project Metric

d)  Project Standard

e)  None of the above

Answer: B

15.	Earned Value (EV) would be an example of a

a)  Process Metric

b)  Product Metric

c)  Project Metric

d)  Project Standard

e)  None of the above

Answer: C

16.	Quality metrics should focus on

a)  Process

b)  Product

c)  Project

d)  All of the above

e)  None of the above

Answer: D

17. 	Gray box testing is a type of ____________?

a)  Unit testing

b)  Integration testing

c)  Systems testing

d)  Acceptance testing

e)  None of the above

Answer: A

18.	Testing whether a set of logically related units work together properly would be done in _________ ?

a)  Unit testing

b)  Integration testing

c)  Systems testing

d)  Acceptance testing

e)  None of the above

Answer: B

- Which of the following is a product-oriented activity that attempts to determine if the system or project deliverable meets the customer or client’s expectations?

  - Verification

  - Validation

  - Configuration management

  - Fact-based management

  - Software process maturity

Answer: B

- Which of the following focuses on the process-related activities of the project to ensure that the product or deliverable meets its specified requirements before final testing of the system begins?

- Verification

- Validation

- Configuration management

- Fact-based management

- Software process maturity

Answer A

- Which of the following comprise software configuration management?

- Component identification

- Version control

- Configuration building

- Change control

- All of the above comprise software configuration management

Answer E

Short Answer

1. Define quality in your own words.  How would you define quality in a word processing, spreadsheet, or presentation software package?

In business, quality has been defined in terms of “fitness for use” and “conformance to requirements.” “Fitness for use” concentrates on delivering a system that meets the customer’s needs, while “conformance to requirements” centers more on meeting some predefined set of standards. Therefore, quality depends on the needs or expectations of the customer.

2. Why is the number of features of a software system not necessarily the best measure of that system’s quality?

The number of features of a software system does not tell us anything about how well those features perform nor whether those features are what the customer wanted or needed.

3. How does “conformance to requirements” or “fitness for use” provide a definition of quality for an information system or software product?

“Conformance to requirements” or “fitness for use” provides a definition of quality for an information system or software product by focusing on the needs and expectations of the customer while meeting a predetermined set of standards.

4. What is PQM?

PQM is an abbreviation for Project Quality Management which is defined as:

The processes required to ensure that the project will satisfy the needs for which it was undertaken. It includes all activities of the overall management function that determine the quality policy, objectives, and responsibility and implements them by means of quality planning, quality assurance, quality control, and quality improvement, within the quality system.

5. Define the following: (a) Quality Planning; (b) Quality Assurance; (c) Quality Control

- Quality Planning—Determining which quality standards are important to the project and deciding how these standards will be met.

- Quality Assurance—Evaluating overall project performance regularly to ensure that the project team is meeting the specified quality standards.

- Quality Control—Monitoring the activities and results of the project to ensure that the project complies with the quality standards.

6. Why should quality management include both the products and processes of a project?

By focusing on both the product and chain of project processes, the project organization can use its resources more efficiently and effectively, minimize errors, and meet or exceed project stakeholder expectations.

7. What is scientific management?  Why was it so popular?  Why was it so controversial?

Using an approach called scientific management, Taylor believed that a task could be broken down into smaller tasks and studied to identify the best and most efficient way of doing each subtask. In turn, a supervisor could then teach the worker and ensure that the worker did only those actions essential for completing the tasks, in order to remove human variability or errors. At that time, most workers in U. S. factories were immigrants, and language barriers created communication problems among the workers, their supervisors, and even with many coworkers. The use of a stopwatch as a basis for time-motion studies provided a more scientific approach. Workers could produce at their full potential, and arbitrary rates set by management would be removed. To be successful, Taylor also believed that the scientific management approach would require a spirit of cooperation between the workers and management. Although the scientific management approach became quite popular, it was not without controversy. Many so-called efficiency experts ignored the human factors and tended to believe that profits could be increased by speeding up the workers. Dehumanizing the workers led to conflict between labor and management that eventually laid the foundation for labor unions. Just three years before Taylor died, he acknowledged that the motivation of a person can affect output more than just engineered improvements.

8. What is a control chart?  When is a process said to be in statistical control? How would you know if it was not?

A control chart provides a picture of how a particular process is behaving over time. All control charts have a centerline and control limits on either side of the centerline. The centerline represents the observed average, while the control limits on either side provide a measure of variability. In general, control limits are set at ±3_ (i.e., ±3 sigma) or ±3s, where _ represents the population standard deviation and s represents the sample standard deviation. If a process is normally distributed, control limits based on three standard deviations provides .001 probability limits. Variation attributed to common causes is considered normal variation and exists as a result of normal interactions among the various components of the process—i.e., chance causes. These components include people, machines, material, environment, and methods. As a result, common cause variation will remain stable and exhibit a consistent pattern over time. This type of variation will be random and vary within predictable bounds. If all observations fall within the control limits and the variation pattern is random, the process is said to be in statistical control. When one of the following conditions is observed, the process may be exhibiting nonrandom behavior and be out of statistical control:

- A single point falls outside of the 3 control limit

- At least two of three successive values fall on the same side of and more than two standard deviations from the centerline.

- At least four out of five successive values fall on the same side of and more than one standard deviation away from the centerline.

- At least eight successive values that fall on the same side of the centerline.

9. Why did the teachings of Deming and Juran have such an important impact on Japan just after World War II?

As Japan was attempting to rebuild after WWII, they faced a problem of having a reputation for inferior products. Having few natural resources, they were dependent on exporting manufactured goods. If their export programs were to be successful they needed to change both the fact and perception of producing low quality products. The success they enjoyed as a result of embracing quality improvement methodologies made the work of Deming and Juran central to their industrial culture.

10. What is an Ishikawa diagram?  How can it be used as a quality control tool for an IT project?

The fishbone, or Ishikawa, diagram developed by Kaoru Ishikawa was developed to analyze the causes of poor quality in manufacturing systems. The diagram can be used for understanding the causes or factors of a particular quality characteristic or problem. A particular quality characteristic or problem is represented by targeted box and then the major causes are identified and linked to the subject of study. Each major cause then is further subdivided into potential sub-causes. This approach is often deployed by using either brainstorming or learning cycle approaches. Once the diagram is completed, the project team can investigate the posited causes and recommend solutions to address the problem.

11. What is a Pareto diagram?  How can it be used as a quality control tool for an IT project?

A Pareto diagram is based on the 80/20 rule that infers that 80% of effects flow from 20% of the causes. The diagram is essentially a chart which rank orders the most important problem causes from left to right in descending order of magnitude. In this way the most import problem areas are highlighted and which, when appropriately addressed, offer the greatest improvement to the product or process.

12. What is a flow chart?  How can it be used as a quality control tool for an IT project?

A flow chart is a graphical representation of the logical progression of a product or service from one process or procedure to the next. Flow charts can be useful for documenting a specific process in order to understand how products or services move through various functions or operations. A flow chart can help visualize a particular process and identify potential problems or bottlenecks. Standardized symbols can be used, but are not necessary. It is more important to be able to identify problems or bottlenecks, reduce complexity, and determine who is the next customer.

13. What is a standard?  What role do standards play in developing an information system?

Standards are documented agreements, protocols, or rules that outline the technical specifications or criteria to be used to ensure that products, services, processes, and materials meet their intended purpose. Standards also provide a basis for measurement because they provide criterion, or basis, for comparison. In order to provide an information system that has to ability to interface with other systems and in order to coordinate hardware and software and network compatibility, information systems must conform to the relevant protocols that make up industry standards.

14. What is ISO?  Why would an organization wish to be ISO certified?

The International Organizations for Standardization (ISO) is one of the most widely known standards organizations whose mission is “to facilitate the international coordination and unification of industrial standards.” Countries that do business with each other need to have an agreed upon set of standards to make the process of trade more logical and because a lack of standardization can create trade barriers.

16. How does achieving a Six Sigma objective improve quality?

Six Sigma can be viewed as a quality objective whereby customer satisfaction will increase as a result of reducing defects.

17. What is software process capability?

Software Process Capability—The expected results that can be achieved by following a particular software process. More specifically, the capability of an organization’s software processes provides a way of predicting the outcomes that can be expected if the same software processes are used from one software project to the next.

18. What is software process maturity?

Software Process Maturity—The extent to which a particular software process is explicitly and consistently defined, managed, measured, controlled, and effectively used throughout the organization.

19. Describe an immature software organization.

In an immature software organization, software processes are improvised or developed ad hoc. Even if a well defined process that specifies the steps, tools, resources, and deliverables required is in place, the team may not follow the specified process very closely or at all. The immature software organization is characterized as being reactive; the project manager and project team spend a great deal of their time reacting to crises or find themselves in a perpetual state of fire fighting. Schedules and budgets are usually exceeded. As a result, the quality and functionality of the software system and the associated project deliverables are often compromised. Project success is determined largely by who is (or who is not) part of the project team. In addition, immature software organizations generally do not have a way of judging or predicting quality. Since these organizations operate in a perpetual crisis mode, there never seems to be enough time to address problem issues or improve the current processes.

20. Describe a mature software organization.

In a mature software organization, software processes and the roles of individuals are defined explicitly and communicated throughout the organization. The software processes are consistent throughout the organization and continually improved based on experimentation or experiences. The quality of each software process is monitored so that the products and processes are predictable across different projects. Budgets and schedules are based on past projects so they are more realistic and the project goals and objectives are more likely to be achieved. Mature software organizations are proactive and they are able to follow a set of disciplined processes throughout the software project.

21. What is the relationship between standards and metrics?

The project’s standards can be defined in terms of the project’s deliverables and, most importantly, by the IT solution to be delivered. Once the features, functionality, or requirements are defined, the next step is to identify specific quality attributes or dimensions associated with each project deliverable. A customer-driven quality assurance plan first identifies each customer’s requirements, represents them as quality attributes or dimensions, and then translates those dimensions into metrics. Kan suggests several dimensions that can serve as quality standards for the software product. These include the application’s features, reliability, usability, performance, response, conformance, aesthetics, and maintainability. Although these dimensions focus on the application system, other dimensions can be identified for each of the project deliverables (e.g., business case, project charter and baseline project plan, project reporting, user documentation, etc.). Metrics are vital for gauging quality by establishing tolerance limits and identifying defects.

22. What is a process metric? Give an example.

A process metric is a measurement of the defects introduced by the processes required to develop or create the product deliverables. Example would include such metrics as a defect arrival rate, defects by phase, defect backlog, fix response time, and defective fixes.

23. What is a product metric? Give an example.

Metrics that attempt to describe the intrinsic quality and characteristics of the project’s deliverables and final product are called product metrics. Examples would include mean time to failure, defect density, customer found defects, and customer satisfaction.

24. What is a project metric? Give an example.

Metrics that measure the control of project processes and which are used to determine whether the software product and project deliverables meet requirements for “fitness for use” and “conformance to requirements” as defined by the internal or external customers are called project metrics. Examples include: Scope change requests, Scope change approvals, Overdue tasks, Tasks that should have started, Over budgeted tasks, Earned value, Over allocated resources, Turnover, and Training hours.

25. What is a defect? Give an example of a software defect.

A defect is an undesirable behavior associated with the product or process (Ginac 1998). It is a failure to comply with a requirement (Lewis 2000). In software development, defects are often referred to as bugs. A program that caused a computer system to crash when it ran would be said to have a bug.

26. Describe verification.  What activities support verification?

Verification focuses on the process-related activities of the project to ensure that the product or deliverable meets its specified requirements before final testing of the system begins. Verification requires that the standards and metrics be defined clearly. Moreover, verification activities focus on asking the question of whether we followed the right procedures and processes. Verification is supported by three types of reviews: Technical, Business, and Management.

27. Describe validation.  What activities support validation?

Validation is a product-oriented activity that attempts to determine if the system or project deliverable meets the customer or client’s expectations and ensures that the system performs as specified. Validation is supported primarily by testing using one or more of several approaches: Unit, Integration, Systems, and/or Acceptance Testing.

28. Describe how technical, management, and business reviews are different.

A technical review ensures that the IT solution will conform to the specified requirements. This review may include conformance to graphical user interface (GUI) standards, programming and documentation standards, naming conventions, and so forth. Two common approaches to technical reviews include structured walkthroughs and inspections. A business review is designed to ensure that the IT solution provides the required functionality specified in the project scope and requirements definition. A management review basically compares the project’s actual progress against the baseline project plan. In general, the project manager is responsible for presenting the project’s progress to provide a clear idea of the project’s current status. Issues may need to be resolved, resources adjusted, or decisions made to either stay or alter the project’s course. In addition, management may review the project to determine if it meets the scope, schedule, budget, and quality objectives.

29. What is the purpose of change control?

The purpose of change control is to ensure that those working on a project know which iteration, version, or state of the project and/or its components is the current and desired form of the project. Formal change control is a procedure in which changes to an accepted work are formally proposed and assessed and decisions to accept or reject proposed changes are documented to provide an element of stability beyond the informal change controls.

30. Why should some changes be allowed to be made informally, while other changes should be made formally?

Informal change control allows changes that can be traced and captured sequentially to be made to an evolving project deliverable. It provides for rapid development while allowing for backup and some measures of control. On the other hand, formal change control is a procedure in which changes to an accepted work are formally proposed and assessed and decisions to accept or reject proposed changes are documented to provide an element of stability beyond the informal change controls. At some point informal changes should be no longer permitted. After final acceptance, the deliverable should be frozen until it is released.

31. What is configuration management? How does it support change control?

Configuration management is an important aspect of PQM that helps control and manage document and software product change. It provides the project team with an environment for efficiently accessing different versions of past documents or files. Its basic purpose is to establish and maintain the integrity of the various project work products and deliverables throughout the project life cycle. In short, configuration management attempts to answer the following basic questions:

- What changes were made?

- Who made the changes?

- When were the changes made?

- Why were the changes made?

Configuration management tools allow different project team members to work on a specific section of a document or file. Configuration management also provides formal change control to ensure that changes to accepted work are formally proposed and assessed and any decisions to make the changes are documented.

32. What role does knowledge management play in continuous quality improvement?

Continuous improvement leads to competitive advantage by incorporating the lessons learned from their experiences and then translating those experiences into best practices that can be repeated throughout the organization.

Essay Questions

1.	What role does quality play in the IT project methodology?

2	The text discusses a number of quality gurus. Choose one of these individuals and describe the cultural environment in which he developed his contribution and then explain the significance of their contribution to IT project quality management.

3.	What is the underlying concept of the Six Sigma approach and what are the key steps in the D-M-A-I-C cycle?

4.	The Capacity Maturity Model Integration (CMMI)/ posits five levels of organizational maturity that are a function of the nature of their processes. Describe how processes mature from the lowest to the highest level.

5.	The IT Project quality plan is built on six foundational ideas. Briefly describe the importance of each of these pillars.

6.	Why are change control and configuration management important? What are the risks of ignoring these components of PQM?

7.	The text discusses four different testing approaches. Briefly describe the objectives of each of them.

8.	Metrics are often specifically developed to target processes, products, or projects. Describe two examples of a good metric for each of those three entities.